## Slide 1
Ceremonies
Roles & Ceremonies Matrix - Proposed
Roles & Ceremonies | Daily Standup (9:00 to 9:30) | Daily Scrum of Scrums (10:00 to 10:45) | Leadership Standup (Tuesday) (12:00 to 13:00) | Procurement Update (Tuesday) (13:00 to 14:00) | Dependency Forum (Tuesday) (14:00 to 15:00) | Business Design Authority (Tuesday) (15:00 to 16:00) | Business Update (Wednesday) (13:00 to 14:00) | Technical Design Authority (Thursday) (14:00 to 15:00) | PMO RAID Review (Friday) (13:00 to 14:00) | Change Board (Wednesday) (14:00 to 15:00) | Programme Management update (Thursday) (15:00 to 16:00) | Steer Co (Wednesday) (15:00 to 16:00) | Sponsor Review (Wednesday) (16:00 to 17:00)
Business Sponsors /Delivery Exec |  |  |  |  |  |  |  |  |  |  |  |  | 
Programme Director | X |  |  |  |  |  |  |  |  |  |  |  | 
Delivery Leads | X |  |  |  |  |  |  |  |  |  |  |  | 
Product Owner | X |  |  |  |  |  |  |  |  |  |  |  | 
Functional Leads | X |  |  |  |  |  |  |  |  |  |  |  | 
Subject Matter Experts | X |  |  |  |  |  |  |  |  |  |  |  | 
Architects | X |  |  |  |  |  |  |  |  |  |  |  | 
Platform Owners | X |  |  |  |  |  |  |  |  |  |  |  | 
Technical Leads | X |  |  |  |  |  |  |  |  |  |  |  | 
Test Managers | X |  |  |  |  |  |  |  |  |  |  |  | 
Product Rationalization |  |  |  |  |  |  |  |  |  |  |  |  | 
Migration | X |  |  |  |  |  |  |  |  |  |  |  | 
Procurement |  |  |  |  |  |  |  |  |  |  |  |  | 
DevOps |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 2
Roles & Ceremonies Matrix (Proposed)
Roles & Ceremonies | Daily Standup (9:00 to 9:30) | Daily Scrum of Scrums (10:00 to 10:45) | Dependency Forum (Tuesday) (14:00 to 15:00) | PMO RAID Review (Friday) (13:00 to 14:00) | Supplier Review Meeting (Friday) (15:00 to 16:00) | Programme Management update (Thursday) (15:00 to 16:00) | Change Board (Wednesday) (14:00 to 15:00) | Procurement Update (Tuesday) (13:00 to 14:00) | Business Design Authority (Tuesday) (15:00 to 16:00) | Technical Design Authority (Thursday) (14:00 to 15:00) | Steer Co Monthly? (Wednesday) (15:00 to 16:00)
Business Sponsors /Delivery Exec |  |  |  |  |  |  |  | x |  |  | x
Programme Director |  | x | x | x | x | x | x | x |  |  | x
Delivery Leads |  | x | x | x | x | x | x | x |  |  | x
Product Owner | x | x | x | x |  | x | x |  | x |  | x
Functional Leads | x | x | x | x |  | x | x |  | x |  | 
Subject Matter Experts |  | x |  |  |  | x | x |  | x | x | 
Architects | x | x |  |  |  | x |  |  | x | x | 
Platform Owners |  |  | x | x |  | x | x |  | x | x | x
Technical Leads | x | x | x | x |  | x | x |  |  | x | 
Test Managers | x | x | x | x |  | x | x |  |  |  | 
Development Team | x |  |  |  |  | x |  |  |  |  | 
Product Rationalization Team |  | x | x | x |  | x |  |  | x | x | x
Procurement Team |  | x | x | x | x | x |  | x |  |  | 
DevOps Team |  | x | x | x |  | x |  |  |  |  | 
PMO Team |  |  |  | x | x |  |  |  |  |  | 

## Slide 3
Roles & Ceremonies Matrix (Proposed)
Roles & Ceremonies | Daily Standup (9:00 to 9:30) | Daily Scrum of Scrums (10:00 to 10:45) | Dependency Forum (Tuesday) (14:00 to 15:00) | PMO RAID Review (Friday) (13:00 to 14:00) | Supplier Review Meeting (Friday) (15:00 to 16:00) | Programme Management update (Thursday) (15:00 to 16:00) | Change Board (Wednesday) (14:00 to 15:00) | Procurement Update (Tuesday) (13:00 to 14:00) | Business Design Authority (Tuesday) (15:00 to 16:00) | Technical Design Authority (Thursday) (14:00 to 15:00) | Steer Co Monthly? (Wednesday) (15:00 to 16:00)
Business Sponsors /Delivery Exec |  |  |  |  |  |  |  | x | @ |  | x
Programme Director |  | x | x | x | x | x | x | x | @ |  | x
Delivery Leads |  | x | x | x | x | x | x | x | @ | @ | x
Product Owner | x | x | x | x | @ | x | x |  | x |  | x
Functional Leads | x | x | x | x |  | x | x |  | x |  | 
Subject Matter Experts |  | x |  |  |  | x | x |  | x | x | 
Architects | x | x | @ | @ |  | x |  |  | x | x | 
Platform Owners |  | @ | x | x | @ | x | x | @ | x | x | x
Technical Leads | x | x | x | x |  | x | x |  |  | x | 
Test Managers | x | x | x | x |  | x | x |  |  |  | 
Development Team | x |  |  |  |  | x |  |  |  |  | 
Product Rationalization Team | @ | x | x | x |  | x |  |  | x | x | x
Procurement Team |  | x | x | x | x | x |  | x |  |  | 
DevOps Team | @ | x | x | x |  | x |  |  |  | @ | 
PMO Team |  | @ |  | x | x | @ |  |  |  |  |