## Slide 1: PROPOSED Delivery methodology Enabling Quality, agility, predictability and acceleration of delivery
Our methodology provides a jump-start through the reuse of templates, assets & accelerators, obtained from experience of core insurance implementations at the global level. We will jointly tailor the approach with Country Financial to minimize risks & drive predictable outcomes.
Key Results
Inception
Design and Build (Development Sprints)
Deployment & Hyper-Care
Stabilization & UAT
Backlog with estimates loaded in JIRA (Task Management Tool)
User Stories for
OOTB Functionalities
High Level Designs,
Solution Blueprints, Test Strategy
The software is developed during each sprint; tested and usable components are delivered.
Internal Knowledge Sharing and Retrospection
Early and continuous acceptance of the delivered Software Business (Early Business Validation via Demos)*
Early validation where possible (EBV)*
Pre-SIT
Defect Fix
Support
SIT/E2E Testing
Trained Users
UAT
Deployment Readiness
Final transition from the Program team to the Support team
Hypercare support (incident analysis, correction & testing)
Prep. Release
Training Users
Acceptance
Release in Production
User Stories
Product Backlog
Estimates
Implementation Plan
Update Task anagement tool
Build
QA
Evaluate
Plan
Design
Sprint1
Build
QA
Evaluate
Plan
Design
Sprint2
Build
QA
Evaluate
Plan
Design
Sprint3
Build
QA
Evaluate
Plan
Design
Sprint4
Program Increment
Build
QA
Evaluate
Plan
Design
Sprint N
Build
QA
Evaluate
Plan
Design
Sprint
N +1
Program Increment
Program Increment
Methodology
*At the end of every Sprint the project team will conduct a “Sprint Walkthrough” (demonstration) wherein they will demonstrate what has been achieved & built during that sprint. At the end of a “Product Increment”, during the EBV phase, select Business Users (champions) are provided ‘hands-on’ time in a controlled setting to provide validate the build & provide feedback. This early & continuous Business validation makes for smoother end-to-end & user acceptance testing phases.

## Slide 2: inception phase Key Activities and Deliverables
Inception
Development
Deployment
Stabilization
Start-up & Visioning
Technical Architecture and Analysis
Capability & Scope Analysis (Business Architecture)
Implementation Planning
Test Strategy
Understand high level Target Operating Model
Understand COUNTRY current state policy “as-is” Business Processes, supporting data, and supporting technology
Identify key business process re-engineering areas based on COUNTRY business priority, business function and capability, and leading practices
Define Future State “to-be” business processes, supporting data, and supporting technology
Define functional and non-functional requirements COUNTRY Policy Core Implementation Project
Define high-level operational reporting and analysis requirements
Project Kick-off and On-boarding of Resources
Develop COUNTRY Policy Core Implementation Project Charter and Governance Plan
Update Roles and Responsibilities
Assist with updated Stakeholder Analysis\Setup of Project Management Tools
Develop initial Project Plan – Project Increments, Sprints
Prepare for and conduct Executive Stakeholder visioning session
Provide architectural support based on best-of-breed Enterprise Policy Architecture practices.
Define a Policy Technical Architecture Framework to cover the GW Policy Platform & its related integration points
Facilitate technology alignment with the strategic intent of the business, ensures IT resources are used responsibly & technology architecture related risks are actively managed
Identify and document future state transactions inventory & trigger points.
Define, validate and refine Policy Data Conversion approach to cover – open Policy, closed Policy-in-retention & closed Policy for migration to target system.
Conduct high-level source data profiling to validate the overall approach based on target data model.
Define, validate and refine the legacy system decommissioning approach
Produce a Developer on-boarding kit including tool access, standards information
Define estimates for the Implementation effort for the COUNTRY Policy Core Implementation Project initiatives. Detailed estimates for the Policy Core and related integration components for the COUNTRY Policy Core Implementation Project Implementation Phase.
Detail the timeline and activities to implement the Policy Core platform and its related integration components
Define the dependencies between the various COUNTRY Policy Core Implementation Project initiatives
Set objectives of quality management activities and document the test objectives in a measurable format
Identify the different phases of testing required and define approach and Entry and Exit criteria
Define Test Environment requirements
Define Test Data requirements
Define test process, communication procedures, reporting process and governance procedures for the entire project life cycle.
Policy Requirements Backlog
Workshop Outputs: business requirements, process flows, decisions, trade-offs/gaps and action items
Future State Business Process
Gap Analysis
Project Implementation Charter
Inception/Mobilization Project Plan
Updated Key Stakeholder Document
Infra Plan
Integration HLAPs with focus on long-pole integrations (DX, Rating/Pricing, Billing/Financials, Doc Gen etc.)
Data Conversion Approach/Plan
Transaction Inventory
Implementation Approach including detailed Elaboration project plan for PAS Implementation
Implementation Estimates
Updated Project Governance Plan
Test Strategy Document
Test Environment and Data Requirements
Methodology

## Slide 3: Raci – roles & responsibilities*
Tasks/Responsibilities | Client | SI
Program Governance and Management | R, A | C, I, R
Project Management | C, I | R,A
Scrum Master | C, I | R,A
Solution Design | C,I | R, A
Database Administration (DBA) | R, A, C | C,I
Data Analysis | R, A, C | C, I
Legacy Development | R,A | C, I
Mule Development | R, A | C, I
Training | R, A | C, I
Manual Cleanup | R, A | C, I
ОСМ | R,A | C, I
Business Analysis | C, I, R | R, A
Informatica/ETL Development | C, I | R, A
Digital Development | R, A | R, C, I
Functional Testing | C, I | R, A
Downstream Testing | R, A, I | C, R, I
System and Integration Testing | C, I | R, A
Business Rate Testing | R, A | C, I
Tasks/Responsibilities | Client | SI
Performance Testing | R, A | C, I
End-to-End Testing | C, I, R | R, A
Regression Testing | C, I | R, A
User Acceptance Testing | R, A, C | R, I
Infrastructure and Environment Management | R, A | C, I
Code Management and Deployment (Pre-Prod. GW Policy) | C, I | R, A
Code Management and Deployment (Pre-Prod. Informatica/ETL) | C, I | R, A
Code Management and Deployment (Prod.) | R, A, C | R, I
Rollout Support | R, A, C | R, I
Product Development and Rating Reqts. | R, A, C | R, I
State Filings | R, A, C | I
Rating Factor Setup and Modeling | R, A, C | I
STAT, Billing, Claims, Sales Comp Remed. | R, A, C | I
*DEA/Data Lake Remediation | C, I | R, A
Form Template Creation (Xpression/Imaging) | R, A, C | I
* This is a reproduction of the RACI provided by COUNTRY, at this stage we are in agreement with the roles and responsibilities as outlined. Please however see the additional 3-party RACI specific to GW SaaS implementations that includes Guidewire in addition to Capgemini and COUNTRY.

## Slide 4: Due diligence phase staffing needs for EC*
Architects
Technical Leads
Program Manager
Product Owner
Responsibilities | Expected Availability | Number of resources
Responsible for overall guidance, integrating systems dependencies and validation Ensure availability/participation of Everest resources Sign-off the final deliverables | 100% | 1*
Participate in Steering Committee Deliver the business vision and strategy Validate the final deliverables | 20% | 1
Participate in the business workshops Deliver the requirements Validate the solutions | 100% | 1
Participate in the technical design workshops Share Everest technical standards as applicable Validate the technical solutions | 100% | 2
Participate in the architecture sessions Deliver the architecture principles and expertise Validate the architecture designs | 50% | 2
Participate in the integration sessions Deliver the integration principles and expertise Validate the integrations’ design and interface descriptions | 50% | 4**
Deliver the testing principles and expertise Review the Test Strategy, Deliverables Liaise with internal leadership and sort out dependencies | 100% | 1
Deliver the Release Management principles and expertise Validate the Environment/Release Management Deliverables Liaise with internal stakeholders and sort out dependencies | 50% | 1
Business Sponsors
Test Manager
*To be validated with Everest prior to Due Diligence
Release Manager
** This will vary depending on who can represent each of the integrating systems in scope
Subject Matter Experts
Due Diligence
Design and Build (Sprint Agile)
Hyper care
Stabilization